**Daily Scrum: Day 5 (09/25/2012)**  
**Marina:**

* What have you done since yesterday?
  + Worked on the cyclic dependencies detection from the backlog
* What are you planning to do today?
  + Complete the PluginManager and create extension points for our host application
* Any impediments/stumbling blocks?
  + N/A

**Brian:**

* What have you done since yesterday?
  + Separated a large method. Decided that WatchDir should still be one class.
* What are you planning to do today?
  + Make testability scenarios from the Test Specifications document. Attempt to test File System Listener.
* Any impediments/stumbling blocks?
  + N/A