**Daily Scrum: Day 6 (09/26/2012)**  
**Marina:**

* What have you done since yesterday?
  + Worked on the extensions manager and the extension points
* What are you planning to do today?
  + Find a way to manage extension points without eclipse’s framework
* Any impediments/stumbling blocks?
  + The tutorial that we had only concerned creating extension points for eclipse plug-ins. If we want our Brahma host application to be standalone, we need to create our own mechanism for managing extension points and extensions

**Brian:**

* What have you done since yesterday?
  + Created testability scenarios. Tested file listening. (it doesn’t work right now)
* What are you planning to do today?
  + Make an iterator for the SimpleTree. Attempt to correct the problems with file listening.
* Any impediments/stumbling blocks?
  + WatchDir is written in a way that is hard to understand.